## Slide 1: Agile Models
5/7/2020

## Slide 2: What is Agile Software Development?
Agile: Easily moved, light, nimble, active software processes
How agility achieved?
  Fitting the process to the project
  Avoidance of things that waste time
Notes: Agile SE -> Agile SD
How many have heard of Agile Software Development?
What does the word Agile mean? Anyone?
Latin word agilis, which means “easily moved, light, nimble, active”.
3. Agile Software development – defined as easily moved, light, nimble, and active software processes.
(Agile processes are not unique to software development. They appeared in mainstream business literature in 1991 in the form of Agile manufacturing.)
4. Fitting the process… Not project to the process.
Battlefield commanders plan extensively when going to war -> but realize that their plans are just the beginning. Creating and responding to change are very important.
Success is defined by accomplishing the mission (defeating the enemy) not conforming to the plan.
Can you image a commander saying, “We lost the battle but by golly we were successful because we followed our plan to the letter.”
Or “If we just plan this battle long and hard enough, and put repeatable processes in place, we can eliminate change early and not have to deal with it later.”
Pretty unreasonable.

## Slide 3: Agile Model
To overcome the shortcomings of the waterfall model of development.
  Proposed in mid-1990s
The agile model was primarily designed:
  To help projects to adapt to change requests
In the agile model:
  The requirements are decomposed into many small incremental parts that can be developed over one to four weeks each.

## Slide 4: Ideology: Agile Manifesto
Individuals and interactions over
  process and tools
Working Software over
  comprehensive documentation
Customer collaboration over
  contract negotiation
Responding to change over
  following a plan
http://www.agilemanifesto.org
Notes: Idealisms
Over instead of versus is because they are all good ideals
Rework vs. Reuse – everything should be production quality, but reworkable for flexibility. Don’t be afraid of partial solutions.
Military Adoption of the 80% solution.
Responding to Change – in line with Lucy Suchman’s Plans and Situated Actions, with the trukese and european navigators.

## Slide 5: Agile Methodologies
XP
Scrum
Unified process
Crystal
DSDM
Lean

## Slide 6: Agile Model: Principal Techniques
User stories:
  Simpler than use cases.
Metaphors:
  Based on user stories, developers propose a common vision of what is required.
Spike:
  Simple program to explore potential solutions.
Refactor:
  Restructure code without affecting behavior, improve efficiency, structure, etc.

## Slide 7: Agile Model: Nitty Gritty
At a time, only one increment is planned, developed, deployed at the customer site.
  No long-term plans are made.
An iteration may not add significant functionality,
  But still a new release is invariably made at the end of each iteration
  Delivered to the customer for regular use.

## Slide 8: Methodology
Face-to-face communication favoured over written documents.
To facilitate face-to-face communication,
  Development team to share a single office space.
  Team size is deliberately kept small (5-9 people)
  This makes the agile model most suited to the development of small projects.

## Slide 9
Effectiveness of Communication Modes
Notes: Software development is a communication game
Documentation is the worst way to communicate
Whatever your situation, use the most effective means at your disposal to communicate
http://www.agilemodeling.com/essays/communication.htm

## Slide 10: Agile Model: Principles
The primary measure of progress:
  Incremental release of working software
Important principles behind agile model:
  Frequent delivery of versions --- once every few weeks.
  Requirements change requests are easily accommodated.
  Close cooperation between customers and developers.
  Face-to-face communication among team members.

## Slide 11: Agile Documentation
Travel light:
  You need far less documentation than you think.
Agile documents:
  Are concise
  Describe information that is less likely to change
  Describe “good things to know”
  Are sufficiently accurate, consistent, and detailed
Valid reasons to document:
  Project stakeholders require it
  To define a contract model
  To support communication with an external group
  To think something through

## Slide 12: Agile Software Requirements Management

## Slide 13: Adoption Detractors
Sketchy definitions, make it possible to have
  Inconsistent and diverse definitions
High quality people skills required
Short iterations inhibit long-term perspective
Higher risks due to feature creep:
  Harder to manage feature creep and customer expectations
  Difficult to quantify cost, time, quality.
Notes: Why not more adoption (in SE? in corporate? In universities?)
Inconsistent and diverse defs – need more quality methodology not just quantity.
Lack of Theoretical Grounding – current concept of agility based on experience, not on underlying concepts like flexibility and leanness. Agile methods like SCRUM and XP are derived from subjective practical experience and not reliable systematic research.
But there is hope… Conboy et. Al. and their framework of agility for software development (based on underlying concepts);
Role changes – management role less prominent and active, more like a coach
Situational customization – no out of the box operation. Takes time to customize a process and get good at it.
Difficult to quantify – Agile practices are more philosophy based not activity based.
Risks – Making the customer understand the tradeoffs for following them down a rabbit hole can be difficult.
How do you budget a project if you can’t get the all/most requirements upfront?

## Slide 14: Agile Model Shortcomings
Derives agility through developing tacit knowledge within the team, rather than any formal document:
  Can be misinterpreted…
  External review difficult to get…
  When project is complete, and team disperses, maintenance becomes difficult…

## Slide 15: Agile Model versus Waterfall Model
Steps of Waterfall model are a planned sequence:
  Requirements-capture, analysis, design, coding, and testing .
Progress is measured in terms of delivered artefacts:
  Requirement specifications, design documents, test plans, code reviews, etc.
In contrast agile model sequences:
  Delivery of working versions of a product in several increments.

## Slide 16: Agile Model versus Iterative Waterfall Model
As regards to similarity:
  We can say that Agile teams use the waterfall model on a small scale.

## Slide 17: Agile versus RAD Model
Agile model does not recommend developing prototypes:
  Systematic development of each incremental feature is emphasized.
In contrast:
  RAD is based on designing quick-and-dirty prototypes, which are then refined into production quality code.

## Slide 18: Agile versus exploratory programming
Similarity:
  Frequent re-evaluation of plans,
  Emphasis on face-to-face communication,
  Relatively sparse use of documents.
Agile teams, however, do follow defined and disciplined processes and carry out rigorous designs:
  This is in contrast to chaotic coding in exploratory programming.

## Slide 19: Extreme Programming (XP)

## Slide 20: Extreme Programming Model
Extreme programming (XP) was proposed by Kent Beck in 1999.
The methodology got its name from the fact that:
  Recommends taking the best practices to extreme levels.
  If something is good, why not do it all the time.

## Slide 21: Taking Good Practices to Extreme
If code review is good:
  Always review --- pair programming
If testing is good:
  Continually write and execute test cases --- test-driven development
If incremental development is good:
  Come up with new increments every few days
If simplicity is good:
  Create the simplest design that will support only the currently required functionality.

## Slide 22: Taking to Extreme
If design is good,
  everybody will design daily (refactoring)
If architecture is important,
  everybody will work at defining and refining the architecture (metaphor)
If integration testing is important,
  build and integrate test several times a day (continuous integration)

## Slide 23: 4 Values
Communication:
  Enhance communication among team members and with the customers.
Simplicity:
  Build something simple that will work today rather than something that takes time and yet never used
  May not pay attention for tomorrow
Feedback:
  System staying out of users is trouble waiting to happen
Courage:
  Don’t hesitate to discard code

## Slide 24: Best Practices
Coding:
  without code it is not possible to have a working system.
  Utmost attention needs to be placed on coding.
Testing:
  Testing is the primary means for developing a fault-free product.
Listening:
  Careful listening to the customers is essential to develop a good quality product.

## Slide 25: Best Practices
Designing:
  Without proper design, a system implementation becomes too complex
  The dependencies within the system become too numerous to comprehend.
Feedback:
  Feedback is important in learning customer requirements.

## Slide 26: Extreme Programming Activities
XP Planning
  Begins with the creation of “user stories”
  Agile team assesses each story and assigns a cost
  Stories are grouped to for a deliverable increment
  A commitment is made on delivery date
XP Design
  Follows the KIS principle
  Encourage the use of CRC cards
  For difficult design problems, suggests the creation of “spike solutions”—a design prototype
  Encourages “refactoring”—an iterative refinement of the internal program design

## Slide 27
XP Coding
  Recommends the construction of unit test cases before coding commences (test-driven development)
  Encourages “pair programming”
XP Testing
  All unit tests are executed daily
  “Acceptance tests” are defined by the customer and executed to assess customer visible functionalities
Extreme Programming Activities

## Slide 28: Full List of XP Practices
Planning – determine scope of the next release by combining business priorities and technical estimates
Small releases – put a simple system into production, then release new versions in very short cycles
Metaphor – all development is guided by a simple shared story of how the whole system works
Simple design – system is to be designed as simple as possible
Testing – programmers continuously write and execute unit tests

## Slide 29: Full List of XP Practices
Refactoring – programmers continuously restructure the system without changing its behavior to remove duplication and simplify
Pair-programming -- all production code is written with two programmers at one machine
Collective ownership – anyone can change any code anywhere in the system at any time.
Continuous integration – integrate and build the system many times a day – every time a task is completed.

## Slide 30: Full List of XP Practices
40-hour week – work no more than 40 hours a week as a rule
On-site customer – a user is a part of the team and available full-time to answer questions
Coding standards – programmers write all code in accordance with rules emphasizing communication through the code

## Slide 31: Emphasizes Test-Driven Development (TDD)
Based on user story develop test cases
Implement a quick and dirty feature every couple of days:
  Get customer feedback
  Alter if necessary
  Refactor
Take up next feature

## Slide 32: Project Characteristics that Suggest Suitability of Extreme Programming
Projects involving new technology or research projects.
  In this case, the requirements change rapidly and unforeseen technical problems need to be resolved.
Small projects:
  These are easily developed using extreme programming.

## Slide 33: Life Cycle Models: Scrum

## Slide 34: Practice Questions
What are the stages of iterative waterfall model?
What are the disadvantages of the iterative waterfall model?
Why has agile model become so popular?
What difficulties might be faced if no life cycle model is followed for a certain large project?

## Slide 35: Suggest Suitable Life Cycle Model
A software for an academic institution to automate its:
  Course registration and grading
  Fee collection
  Staff salary
  Purchase and store inventory
The software would be developed by tailoring a similar software that was developed for another educational institution:
  70% reuse
  10% new code and 20% modification

## Slide 36: Practice Questions
Which types of risks can be better handled using the spiral model compared to the prototyping model?
Which type of process model is suitable for the following projects:
  A customization software
  A payroll software for contract employees that would be add on to an existing payroll software

## Slide 37: Practice Questions
Which lifecycle model would you select for the following project which has been awarded to us by a mobile phone vendor:
  A new mobile operating system by upgrading the existing operating system
  Needs to work well efficiently with 4G systems
  Power usage minimization
  Directly upload backup data on a cloud infrastructure maintained by the mobile phone vendor

## Slide 38: Scrum

## Slide 39: Scrum: Characteristics
Self-organizing teams
Product progresses in a series of month-long sprints
Requirements are captured as items in a list of product backlog
One of the agile processes

## Slide 40
Product
increment
Product backlog
Sprint
backlog
Scrum
Daily Scrum
Sprint
planning
Sprint
review

## Slide 41: Sprint
Scrum projects progress in a series of “sprints”
  Analogous to XP iterations or time boxes
  Target duration is one month
Software increment is designed, coded, and tested during the sprint
No changes entertained during a sprint

## Slide 42: Scrum Framework
Roles : Product Owner, Scrum Master, Team
Ceremonies : Sprint Planning, Sprint Review, Sprint Retrospective, and Daily Scrum Meeting
Artifacts : Product Backlog, Sprint Backlog, and Burndown Chart

## Slide 43: Key Roles and Responsibilities in a Scrum Team
Product Owner
  Represents customers’ views and interests.
Development Team
  Team of five-nine people with cross-functional skill sets.
Scrum Master (aka Project Manager)
  Facilitates scrum process and resolves impediments at the team and organization level by acting as a buffer between the team and outside interference.

## Slide 44: Product Owner
Defines the features of the product
Decides on release date and content
Prioritizes features according to usefullness
Adjusts features and priority every iteration, as needed
Accepts or reject work results.

## Slide 45: The Scrum Master
Represents management in the project
Removes impediments
Ensures that the team is fully functional and productive
Enables close cooperation across all roles and functions
Shields the team from external interferences

## Slide 46: Scrum Team
Typically 5-10 people
Cross-functional
  QA, Programmers, UI Designers, etc.
Teams are self-organizing
Membership can change only between sprints

## Slide 47: Sprint
Fundamental process flow of Scrum
It is usually a month-long iteration:
  during this time an incremental product functionality completed
NO outside influence allowed to interfere with the Scrum team during the Sprint
Each day begins with the Daily Scrum Meeting

## Slide 48: Ceremonies
Sprint Planning Meeting
Daily Scrum
Sprint Review Meeting

## Slide 49: Sprint Planning
Goal is to produce Sprint Backlog
Product owner works with the Team to negotiate what Backlog Items
Scrum Master ensures Team agrees to realistic goals

## Slide 50: Daily Scrum
Daily
15-minutes
Stand-up meeting
Not for problem solving
Three questions:
  What did you do yesterday
  What will you do today?
  What obstacles are in your way?

## Slide 51: Daily Scrum
Is NOT a problem solving session
Is NOT a way to collect information about WHO is behind the schedule
Is a meeting in which team members review what is done and make informal commitments to each other and to the Scrum Master
Is a good way for a Scrum Master to track the progress of the Team

## Slide 52: Sprint Review Meeting
Team presents what it accomplished during the sprint
Typically takes the form of a demo of new features
Informal
  2-hour prep time rule
Participants
  Customers
  Management
  Product Owner
  Other team members

## Slide 53: Product Backlog
A list of all desired work on the project
  Usually a combination of
    story-based work (“let user search and replace”)
    task-based work (“improve exception handling”)
List is prioritized by the Product Owner
  Typically a Product Manager, Marketing, Internal Customer, etc.

## Slide 54: Product Backlog
Requirements for a system, expressed as a prioritized list of Backlog Items
  Managed and owned by Product Owner
  Spreadsheet (typically)

## Slide 55: Sample Product Backlog

## Slide 56: Sprint Backlog
A subset of Product Backlog Items, which define the work for a Sprint
  Created by Team members
  Each Item has it’s own status
  Updated daily

## Slide 57: Sprint Backlog during the Sprint
Changes occur:
  Team adds new tasks whenever they need to in order to meet the Sprint Goal
  Team can remove unnecessary tasks
  But: Sprint Backlog can only be updated by the team
Estimates are updated whenever there’s new information

## Slide 58: Burn down Charts
Are used to represent “work done”.
Are remarkably simple but effective Information disseminators
3 Types:
  Sprint Burn down Chart (progress of the Sprint)
  Release Burn down Chart (progress of release)
  Product Burn down chart (progress of the Product)

## Slide 59: Sprint Burn down Chart
Depicts the total Sprint Backlog hours remaining per day
Shows the estimated amount of time to complete
Ideally should burn down to zero to the end of the Sprint
Actually is not a straight line

## Slide 60: Sprint Burndown Chart

## Slide 61: Release Burndown Chart
Will the release be done on right time?
How many more sprints?
X-axis: sprints
Y-axis: amount of story points remaining

## Slide 62: Product Burndown Chart
Is a “big picture” view of project’s progress (all the releases)
Sprint
Story
points
Expected
burndown
Actual
burndown

## Slide 63: Scalability of Scrum
A typical Scrum team is 6-10 people
Jeff Sutherland - up to over 800 people
"Scrum of Scrums" or "Meta-Scrum“

## Slide 64
Thank You!!